# Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID23106 |
| Project Name | Project - Plasma Donor App |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-1** | Registration | USN-1 | As a user, I can register for the web  app by entering my email, password, and confirming my password. | 20 | High | 1.Aruna T M  2.Harini M  3.V.Bharani  4.Elavenil S |
| **Sprint-2** | Login | USN-2 | As a user,I can log into the  application by entering email & password. | 20 | High | 1.Aruna T M  2.Harini M  3.V.Bharani  4.Elavenil S |
| **Sprint-3** | Donor  Information | USN-3 | Donors can update their personal  information eg:blood group,. | 20 | High | 1.Aruna T M  2.Harini M  3.V.Bharani  4.Elavenil S |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement**  **(Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-4** | Finding the donor | USN-4 | The patient can find the donor with their similar blood group | 20 | High | 1.Aruna T M  2.Harini M  3.V.Bharani  4.Elavenil S |
| **Sprint-5** | Chatbox | USN-5 | The user can directly talk to Chatbot regarding the donor information and any queries. | 20 | High | 1.Aruna T M  2.Harini M  3.V.Bharani  4.Elavenil S |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned**  **End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-1** | 20 | 3 Days | 22 Oct 2022 | 24 Oct 2022 | 20 | 24 Oct 2022 |
| **Sprint-2** | 20 | 3 Days | 25 Oct 2022 | 27 Oct 2022 | 20 | 27 Oct 2022 |
| **Sprint-3** | 20 | 6 Days | 28 Oct 2022 | 2 Nov 2022 | 20 | 2 Nov 2022 |
| **Sprint-4** | 20 | 6 Days | 03 Nov 2022 | 5 Nov 2022 | 20 | 5 Nov 2022 |
| **Sprint-5** | 20 | 7 Days | 6 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



# Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software

development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

